Malvertising: A Small SOC Implementation

CMIT-450-80: Senior Seminar Project

Instructor Michael Atwood

Kyle Hathaway

11.2.2025

Contents

Introduction	1

Timeline	2

Summary	3

Evidence	4

Conclusion	5

Figure 1: Host group dashboard showing Windows logs coming into Security Onion.	5

Figure 2: Elastic Agent management console showing what can be managed in the agent.	5

## Introduction

This project’s goal is to build a home SOC lab using an Aruba switch, Cisco ASA, two host machines, Security Onion running in a VM, and three Windows 10 VMs. In this environment, I will ingest logs from the various sources into Security Onion. Additionally, I will conduct an OSINT research on a malvertising campaign, creating an intelligence brief with ATT&CK mapping and IOC tables. The OSINT investigation will be used to develop three detection rules and test them in simulations within the lab.

The product of this project will be a thorough and reproducible Blue Team package utilizing OSINT investigation to create detections, along with a demonstration featuring a timed incident drill in a home SOC lab. Deliverables for this project will be an OSINT intelligence brief on WinSCP malvertising with IOC tables and MITRE ATT&CK mapping. A detection pack of three rules created from the brief. A SOC evidence bundle consisting of configs and dashboards. An incident response playbook and timed drill report. All of this will be presented in a GitHub repository with a reproducible README.

## Timeline

Week 3

- SOC Lab: Create repo, draft network diagram, spin up Security Onion and VMs, capture ASA baseline config.

- OSINT: Select a case and write the research question.

- Digital Evidence: Charter PDF, repo tree screenshot, network diagram, and ASA baseline config.

Week 4

- SOC Lab: Finish Security Onion config, enable Zeek/Suricata, configure ASA syslog, set up Aruba SPAN, and confirm first logs.

- OSINT: Start collection using URLScan, Virustotal, WHOIS, and create IOC>csv v0.1.

- Digital Evidence: Security Onion dashboard screenshots, Zeek/Suricata events.

Week 5

- SOC Lab: Spin up Windows VMs, forward security, and PowerShell logs.

- OSINT: Draft ATT&CK techniques list.

- Digital Evidence: Event ID samples,

Week 6

- SOC Lab: Finalize three simulations tied to the case.

- OSINT: Complete collection, draft methods, and findings sections.

- Digital Evidence: Simulation design document.

Week 7

- SOC Lab: Execute simulation #1, verify artifacts, and capture timestamps for MTTD.

- OSINT: Expand IOC tables.

- Digital Evidence: PCAP, Suricata alert detail, IOC.csv v0.2.

Week 8

- SOC Lab: Execute simulation #2. Create the first rule, begin building the FP/TP matrix.

- OSINT: Draft ATT&CK mapping.

- Digital Evidence: Rule v0.1 file, FP/TP matrix v0.1.

Week 9

- SOC Lab: Execute simulation #3, create rules two and three. Start the incident response runbook.

- OSINT: Continue to work on intel brief.

- Digital Evidence: Rules v0.2-0.3, runbook draft.

Week 10

- SOC Lab: Consolidate triage dashboards.

- OSINT: Finalize the intel brief.

- Digital Evidence: OSINT PDF v1.0.

Week 11

- SOC Lab: Drill rehearsal across all simulations, time triage steps for MTTR.

- OSINT: Publish IOC.csv v1.0 in repo.

- Digital Evidence: Simulation rehearsal notes.

Week 12

- SOC Lab: Formal timed drill.

- OSINT: Post-mortem on what intel improved and remaining gaps.

- Digital Evidence: Formal drill document.

Week 13

- SOC Lab: Export rules, dashboards, and runbook.

- OSINT: Polish report.

- Digital Evidence: Rules v1.0. README, screenshots.

Week 14

- SOC Lab: Final time for tweaks, notes.

- OSINT: Final polish.

- Digital Evidence: Submission includes an executive one-pager, an OSINT brief, an IOC.csv, a detection pack, an FP/TP matrix, Security Onion dashboard screenshots, an incident response runbook and drill timing table, and a repo README.

## Summary

This project, as I have designed it, seems to be larger than I have time or the knowledge to tackle in a reasonable manner. Every step I have taken has been a struggle. Going into this project, I knew that for most of the parts I would be working on, I had no practical knowledge of how to get them done, but I thought it wouldn’t be as challenging as it has been. I am quite frustrated with my progress and inability to meet my deadlines. I will have to adjust the deliverables because I cannot extend the deadline. I have some ideas as to what that will look like. But I haven’t made any decisions yet. That is mostly because, as I get closer to the end of the project, I am unclear on exactly what the final product will look like.

Putting the struggles I am facing aside, the project itself is coming along, albeit at a pace that I am not happy with. I have completed the second OSINT investigation, which is more focused and coherent. I think that I have gathered interesting examples of malvertising. These malicious sites masquerade as legitimate sites that serve common IT utilities, like WinSCP, Putty, and AnyDesk. I learned a significant amount during the course of both of my OSINT investigations, and I am happy with how the process went.

I built an IOC table using the data gathered from the OSINT investigation. From that, I have a stack of potential detection rules to implement in Security Onion. I haven’t included any in this report as I am unsure if any will work, as I am still trying to understand how I need to format them for Security Onion. Looking ahead to the weekend, I would like to get one detection in and tested.

## Evidence

The evidence this week will consist of my second and more coherent OSINT investigation, along with an appendix with screenshots of the evidence gathered. I have also included my IOC table.

## Conclusion

In the next two weeks, I want to get as close to a bare bones completion of this project. I want to leave enough time to polish it up a bit and stretch to get some of those deliverables that are feeling a bit far off right now. If I cut the detections down to one and remove the timed drill from the deliverables, I believe I can still produce a well-rounded project. Ultimately, this whole project has been incredibly challenging but I have learned so much a long the way.